What we are building is essentially an AI-assisted SDLC operating system for SaaS product development: one web interface that takes a product from Idea → Requirements → Architecture → Design → Code → Test → Release → Production, while preserving complete traceability.

The most important architectural principle I would recommend is:

REQ-ID should become the immutable spine of the entire product lifecycle.

Everything else—documents, APIs, database entities, diagrams, UI screens, code, test cases, defects and releases—should be traceable back to one or more REQ-IDs.

# 1. Recommended overall process

I would formalize your process into the following lifecycle:

IDEA

↓

AI INTAKE / PRODUCT DISCOVERY

↓

BRD / PRD GENERATION

↓

REQUIREMENT NORMALIZATION

↓

REQ-ID CREATION

↓

PRODUCT OWNER REVIEW

↓

REVIEWER SIGN-OFF

↓

BRD/PRD FREEZE

↓

TECHNICAL DESIGN GENERATION

├── Technical Design

├── Data Schema

├── Process / Sequence Diagrams

├── Microservices Architecture

└── UI/UX Dataflow

↓

ARCHITECTURE REVIEW

↓

DESIGN FREEZE

↓

CODE PLAN

↓

AI CODE DEVELOPMENT

↓

GIT PULL REQUEST

↓

AUTOMATED VALIDATION

↓

CODE REVIEW

↓

TEST CASE GENERATION

↓

QA / UAT

↓

RELEASE APPROVAL

↓

CI/CD

↓

PRODUCTION

↓

MONITORING / FEEDBACK

↓

CHANGE REQUEST

↓

IMPACT ANALYSIS

↓

NEW VERSION

The important addition to your current process is Requirement Normalization + Traceability + Change Impact Analysis.

Those three capabilities will eventually become the most valuable part of your platform.

# 2. Think of the system as three layers

Your web interface should not directly "do everything."

Use this architecture:

┌──────────────────────────┐

│       WEB INTERFACE      │

│                          │

│ Product Dashboard        │

│ Requirements             │

│ Documents                │

│ Architecture             │

│ Development              │

│ Testing                  │

│ Release                  │

│ Traceability             │

└────────────┬─────────────┘

│

▼

┌──────────────────────────┐

│    SDLC ORCHESTRATOR     │

│                          │

│ Workflow Engine          │

│ State Management         │

│ AI Skill Router          │

│ Approval Engine           │

│ Validation Engine        │

│ Change Impact Engine     │

└────────────┬─────────────┘

│

┌─────────────────┼─────────────────┐

▼                 ▼                 ▼

┌───────────┐     ┌────────────┐    ┌──────────────┐

│ GitHub    │     │ AI Skills  │    │ CI/CD        │

│ Repo      │     │ / Agents   │    │ Infrastructure│

└───────────┘     └────────────┘    └──────────────┘

This separation is extremely important.

The Web UI is the control plane.

The AI Skills are workers.

GitHub is the code/document source repository.

The workflow engine is the brain controlling progression between stages.

# 3. Your REQ-ID needs to become much more powerful

Currently you are thinking:

REQ-001

REQ-002

REQ-003

I would turn that into a formal requirement object.

For example:

REQ-ID: AUTH-001

Product: SaaS-PRODUCT-001

Module: Authentication

Requirement:

User shall be able to login using email and password.

Type:

Functional

Priority:

High

Acceptance-Criteria:

- Valid email/password allows login

- Invalid password displays error

- Account locks after configurable attempts

Dependencies:

- AUTH-002

- USER-001

Status:

APPROVED

Version:

1.0

Owner:

Product Owner

Approved-By:

Reviewer

Approved-Date:

2026-09-23

But the really important part comes next.

The same AUTH-001 should appear across the entire SDLC.

For example:

AUTH-001

│

├── BRD Section

│

├── PRD Section

│

├── TDD-AUTH-001

│

├── API-AUTH-001

│

├── DB-ENTITY-USER

│

├── SERVICE-AUTH

│

├── UI-SCREEN-LOGIN

│

├── TEST-AUTH-001-01

│

├── TEST-AUTH-001-02

│

├── CODE PR

│

└── RELEASE-2026.09

Then your platform can answer:

"Show me everything affected if AUTH-001 changes."

That is enormously powerful.

# 4. Introduce a Requirement Traceability Graph

I would actually implement a graph, not merely a flat traceability table.

Conceptually:

REQ-001

│

┌────────────┼─────────────┐

↓            ↓             ↓

DESIGN        API           UI

│            │             │

↓            ↓             ↓

SERVICE       ENDPOINT      SCREEN

│            │             │

└───────┬────┴─────────────┘

↓

CODE

│

↓

TEST

│

↓

RELEASE

This gives you a digital thread through the product.

Your interface can then show:

REQ-001

BRD              ✓ Approved

PRD              ✓ Approved

Technical Design ✓ Approved

API              ✓ Defined

Database         ✓ Defined

UI               ✓ Defined

Code             ✓ Implemented

Tests             5/5 Passed

UAT              ✓ Passed

Production       ✓ Deployed

That becomes the central dashboard for your platform.

# 5. Your BRD/PRD stage should be slightly different

Your current flow is:

Idea

↓

ChatGPT

↓

Custom Skill

↓

BRD/PRD

I would make it:

RAW IDEA

↓

AI PRODUCT DISCOVERY

↓

CLARIFICATION ENGINE

↓

REQUIREMENT EXTRACTION

↓

REQUIREMENT NORMALIZATION

↓

BRD / PRD

↓

REVIEW

↓

APPROVAL

↓

FREEZE

The Clarification Engine is important.

For example, if the user says:

"Build an employee attendance SaaS."

The AI should not immediately create the final PRD.

It should identify unresolved items:

Questions requiring business decision:

1. Web only or mobile?

2. Biometric attendance required?

3. Multi-tenant?

4. Role hierarchy?

5. Payroll integration?

6. Geolocation?

7. Shift management?

8. Attendance correction workflow?

9. Leave management?

10. Expected number of employees?

The user answers these inside your UI.

Then the AI generates the PRD.

That substantially improves the downstream technical design.

# 6. After BRD/PRD freeze, use a Design Generator Pipeline

Your five-document concept is very good.

I would formalize it as:

APPROVED PRD

│

▼

DESIGN ORCHESTRATOR

│

┌──────────────┼──────────────┐

↓              ↓              ↓

Functional       Data          Architecture

Design          Design           Design

│              │              │

▼              ▼              ▼

TDD          Data Schema       Microservices

│              │              │

└──────────────┼──────────────┘

↓

Process Diagrams

│

↓

UI/UX Dataflow

Your standard design pack becomes:

### 01 — Technical Design Document

REQ → Functional behaviour

REQ → Business logic

REQ → API contract

REQ → Error handling

REQ → Validation

REQ → Security requirements

### 02 — Data Schema

REQ

↓

Entity

↓

Attributes

↓

Relationships

↓

Indexes

↓

Constraints

### 03 — Process / Object Flow

For example:

User

↓

Login UI

↓

API Gateway

↓

Auth Service

↓

User DB

↓

Token Service

↓

Response

### 04 — Microservices Architecture

Frontend

│

API Gateway

│

┌──┼─────────┬───────────┐

↓  ↓         ↓           ↓

Auth User   Billing    Notification

│    │         │           │

└────┴─────────┴───────────┘

↓

Data Layer

### 05 — UI/UX Dataflow

This should go beyond screen mockups.

For every screen:

SCREEN

↓

USER ACTION

↓

UI STATE

↓

API CALL

↓

BACKEND SERVICE

↓

DATABASE

↓

RESPONSE

↓

UI STATE CHANGE

That makes it much easier for the coding engine to generate consistent code.

# 7. Add one more document: TEST DESIGN

I would strongly recommend adding a sixth standard artifact.

### 06 — Test Design

Each requirement should generate tests.

For example:

REQ-AUTH-001

Test:

AUTH-001-T01

Valid username/password

AUTH-001-T02

Invalid password

AUTH-001-T03

Locked account

AUTH-001-T04

Session expiry

AUTH-001-T05

Brute force protection

Then you get:

REQ

↓

DESIGN

↓

CODE

↓

TEST

This lets your system determine:

"Requirement implemented but not tested."

That should be visible directly on the dashboard.

# 8. The GitHub repository structure

I would recommend a consistent docs-as-code repository.

For example:

product-name/

│

├── 00-product/

│   ├── vision.md

│   ├── product-charter.md

│   └── roadmap.md

│

├── 01-requirements/

│   ├── brd.md

│   ├── prd.md

│   ├── requirements.yaml

│   └── traceability.yaml

│

├── 02-design/

│

│   ├── authentication/

│   │   ├── technical-design.md

│   │   ├── data-schema.md

│   │   ├── process-flow.md

│   │   ├── microservices.md

│   │   └── ui-dataflow.md

│   │

│   ├── billing/

│   │   ├── technical-design.md

│   │   ├── data-schema.md

│   │   ├── process-flow.md

│   │   ├── microservices.md

│   │   └── ui-dataflow.md

│

├── 03-api/

│   ├── openapi.yaml

│

├── 04-database/

│   └── schema.sql

│

├── 05-code/

│

├── 06-tests/

│

├── 07-deployment/

│

└── 08-decisions/

└── ADR-001.md

And every file contains the relevant requirement IDs.

For example:

# Authentication Technical Design

Requirements:

- AUTH-001

- AUTH-002

- AUTH-003

Status: APPROVED

Version: 1.2

# 9. GitHub should remain the source of truth

Your web application should not become another document repository.

I recommend:

Web Interface

│

↓

Workflow DB

│

↓

GitHub

│

├── BRD

├── PRD

├── Technical Design

├── Architecture

├── Code

└── Tests

The web interface should display and orchestrate the GitHub content.

This gives you:

- version control

- commits

- branches

- pull requests

- approvals

- audit trail

- rollback

- diffs

- history

without reinventing Git.

# 10. Your web interface should look like a product cockpit

I would not create 20 disconnected screens.

Make the platform revolve around a Product Workspace.

For example:

┌─────────────────────────────────────────────────────────────┐

│ PRODUCT: Employee Attendance SaaS        Version 1.0       │

├─────────────────────────────────────────────────────────────┤

│                                                             │

│ IDEA      REQUIREMENTS      DESIGN      CODE      RELEASE   │

│  ✓            ✓              85%        40%        -       │

│                                                             │

├─────────────────────────────────────────────────────────────┤

│ MODULES                                                     │

│                                                             │

│ Authentication       ██████████ 100%                        │

│ Employee Management  ████████░░ 80%                         │

│ Attendance           █████░░░░░ 50%                         │

│ Payroll              ██░░░░░░░░ 20%                         │

│                                                             │

├─────────────────────────────────────────────────────────────┤

│ REQUIREMENT HEALTH                                         │

│                                                             │

│ Total Requirements          138                             │

│ Approved                    130                             │

│ Design Complete             115                             │

│ Code Complete                87                             │

│ Tested                       72                             │

│ UAT Passed                   65                             │

│                                                             │

└─────────────────────────────────────────────────────────────┘

# 11. I would create these main sections

### Product Dashboard

Overall health.

### Requirements

REQ-ID

Description

Module

Priority

Status

Owner

Dependencies

Clicking a requirement should open its entire lifecycle.

### Document Studio

Shows:

BRD

PRD

Technical Design

Schema

Architecture

Process Flow

UI Dataflow

Test Design

with version history and approval status.

### Architecture Studio

This should show:

Services

APIs

Databases

Events

Queues

External Systems

Dependencies

and eventually provide interactive diagrams.

### Development

Show:

Requirements → Tasks → Git Branch → PR → Code → Build

### Testing

Show:

Requirements

↓

Test Cases

↓

Automation

↓

Execution

↓

Defects

### Release

DEV

↓

QA

↓

UAT

↓

STAGING

↓

PRODUCTION

### Traceability

This could become one of your platform's strongest screens.

# 12. The "Requirement 360" screen

Imagine clicking:

AUTH-001

The screen should show:

AUTH-001

User login

STATUS

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

Requirement       ✓

BRD               ✓

PRD               ✓

Technical Design  ✓

API               ✓

Database          ✓

UI                ✓

Code              ✓

Tests             ✓

UAT               ✓

Production        ✓

DEPENDENCIES

AUTH-002

USER-001

CODE

PR #284

Commit: 93ab2c

TESTS

5 / 5 Passed

RELEASE

Release 1.4.0

This is the point where your platform stops being merely an AI document generator and becomes a true SDLC management platform.

# 13. Your "Skills" need standard contracts

I would avoid having arbitrary prompts like:

Skill 1

Skill 2

Skill 3

Instead define every skill using a standard contract.

For example:

### BRD Generator

Input:

Raw Idea

User answers

Existing product context

Preconditions:

Idea exists

Output:

BRD

PRD

Requirements

Validation:

Requirement completeness

Duplicate requirements

Ambiguity detection

Artifacts:

BRD

PRD

requirements.yaml

Then:

### Technical Design Generator

Input:

Approved PRD

Requirements

Output:

Technical Design

Data Schema

Process Flow

Microservice Design

UI Dataflow

Precondition:

PRD = APPROVED

Then:

### Code Generator

Input:

Approved Design

Approved API

Approved Schema

Output:

Code

Unit Tests

Documentation

Precondition:

Design = APPROVED

That lets you scale to dozens of AI skills without making the platform unmanageable.

# 14. Use a state machine

This is one of the most important parts of your implementation.

Do not let the UI simply have buttons like:

Generate next document.

The system should understand states.

For example:

IDEA

↓

DRAFT

↓

REVIEW

↓

APPROVED

↓

FROZEN

For design:

DESIGN-DRAFT

↓

DESIGN-REVIEW

↓

DESIGN-APPROVED

↓

DESIGN-FROZEN

For development:

PLANNED

↓

IN-DEVELOPMENT

↓

CODE-REVIEW

↓

MERGED

↓

TESTING

↓

UAT

↓

RELEASED

The next AI operation should depend on state.

For example:

IF PRD != APPROVED

→ Do not generate production code

and:

IF DESIGN != APPROVED

→ Code generation unavailable

That creates governance around AI.

# 15. The approval mechanism

I recommend GitHub PR + platform approval together.

Example:

AI generates PRD

↓

Creates Git branch

↓

Pull Request

↓

Reviewer comments

↓

AI revision

↓

Reviewer approves

↓

Product Owner approves

↓

Merge

↓

SYSTEM STATE = PRD_FROZEN

The platform should display:

Approval Matrix

Product Owner       ✓

Technical Reviewer  ✓

Security Reviewer   -

Architecture        -

depending on the stage.

# 16. Very important: change management

This is where the system can become exceptionally powerful.

Suppose:

REQ-015

"Customer can pay by credit card."

has already reached production.

Now Product Owner changes it to:

"Customer can pay by credit card and UPI."

The system should automatically identify:

REQ-015

↓

BRD impacted

↓

PRD impacted

↓

Payment Design impacted

↓

Payment Service impacted

↓

Database possibly impacted

↓

API impacted

↓

UI payment page impacted

↓

Tests impacted

↓

Release impacted

Then show:

CHANGE IMPACT

12 artifacts affected

3 services affected

2 APIs affected

1 database entity affected

8 tests affected

1 production release affected

This should become a core feature, not an afterthought.

# 17. Recommended backend data model

At minimum I would create these entities:

Product

Project

Module

Requirement

RequirementVersion

Artifact

ArtifactVersion

Approval

User

Role

Skill

Workflow

WorkflowExecution

Dependency

Service

API

DatabaseEntity

Screen

TestCase

Defect

Release

Deployment

ChangeRequest

AuditEvent

The important relationship is:

Requirement

│

├── Artifact

├── API

├── Service

├── DB Entity

├── Screen

├── Test

├── Code PR

└── Release

# 18. Suggested technical architecture for your platform

A practical architecture could be:

WEB

Next.js / React

│

▼

API / Backend

Node / Python / Go

│

┌───────────┼────────────┐

▼           ▼            ▼

Workflow      Artifact      AI

Engine        Registry     Orchestrator

│           │            │

▼           ▼            ▼

PostgreSQL    GitHub       LLM Providers

│                        │

│                 ┌──────┼───────┐

│                 ▼      ▼       ▼

│                LLM    RAG    Skills

│

└──────────────┐

▼

Event / Queue

│

┌─────────┼─────────┐

▼         ▼         ▼

Build      Test      Deploy

CI/CD      Engine    Engine

For an enterprise-grade version, a workflow engine such as Temporal can be very useful because your SDLC processes are long-running, stateful workflows with retries, human approvals and asynchronous jobs.

# 19. AI should operate through "Context Packs"

One problem you will eventually face is:

"How do I give an AI skill enough context?"

Do not simply send the entire repository to every model call.

Create a Context Assembly Engine.

For example, when generating the authentication Technical Design:

Context Pack

────────────

PRD sections:

REQ-AUTH-001

REQ-AUTH-002

REQ-AUTH-003

Relevant business rules

Existing architecture:

API Gateway

User Service

Existing APIs:

POST /login

POST /logout

Existing entities:

User

Session

Existing design decisions:

ADR-003

Security standards:

JWT

RBAC

Then the skill receives only the relevant context.

That will make your AI processing:

- cheaper

- faster

- more deterministic

- less prone to hallucination

- easier to audit

# 20. Add an AI Validation layer

This is another major recommendation.

Never rely on:

AI generates → accept

Instead:

AI generates

↓

AI Validator

↓

Rule Validator

↓

Consistency Validator

↓

Human Review

For example, your validator could detect:

REQ says:

"System must support 100,000 users."

Architecture says:

single-instance database.

⚠ Potential architecture inconsistency

Or:

REQ-023 requires OTP.

UI design has no OTP screen.

⚠ Traceability gap

Or:

API /payment/refund

Technical Design:

POST

OpenAPI:

GET

⚠ Contract inconsistency

This is where AI becomes much more useful than simply generating text.

# 21. Introduce a "Quality Gate"

Every stage should have measurable gates.

For example:

### PRD Gate

Requirements complete       ✓

Acceptance criteria         ✓

Duplicate requirements      ✓

Ambiguity                   2 warnings

Dependencies                ✓

Approval                    ✓

### Technical Design Gate

REQ coverage                98%

API defined                 ✓

Schema defined              ✓

Architecture defined        ✓

Security review             ✓

Data consistency             ✓

### Code Gate

REQ coverage                96%

Unit tests                  87%

Static analysis             ✓

Dependency scan             ✓

Security scan               ✓

Build                       ✓

### Release Gate

Critical defects            0

High defects                0

UAT                         ✓

Security                    ✓

Performance                 ✓

Rollback                    ✓

Production approval         ✓

The platform can then show:

READY FOR NEXT STAGE

rather than simply:

NEXT

# 22. I would design the workflow around "Gates", not documents

This is subtle but important.

Your current thinking is:

Document 1

↓

Document 2

↓

Document 3

↓

Document 4

The stronger design is:

BUSINESS GATE

↓

DESIGN GATE

↓

DEVELOPMENT GATE

↓

QUALITY GATE

↓

RELEASE GATE

Documents are evidence supporting each gate.

That makes the platform much more robust.

# 23. The complete UI could therefore look like this

┌──────────────────────────────────────────────────────────────┐

│                 AI SaaS PRODUCT FACTORY                     │

├──────────────────────────────────────────────────────────────┤

│                                                              │

│ Portfolio                                                   │

│                                                              │

│  Product A      Product B       Product C                   │

│  78%            42%             91%                         │

│                                                              │

├──────────────────────────────────────────────────────────────┤

│ PRODUCT A                                                   │

│                                                              │

│  IDEA → REQUIREMENTS → DESIGN → CODE → TEST → RELEASE      │

│   ✓          ✓              ✓        62%      34%     -     │

│                                                              │

├──────────────────────────────────────────────────────────────┤

│ Modules                                                      │

│                                                              │

│ Authentication          100%                                │

│ User Management          82%                                │

│ Billing                  68%                                │

│ Reporting                41%                                │

│                                                              │

├──────────────────────────────────────────────────────────────┤

│ ACTIONS                                                      │

│                                                              │

│ Review 7 Requirements                                        │

│ Approve Technical Design                                    │

│ Resolve 3 Architecture Conflicts                            │

│ Review Pull Request #284                                     │

│ Execute UAT                                                  │

│                                                              │

└──────────────────────────────────────────────────────────────┘

# 24. I would divide implementation into 3 phases

### Phase 1 — MVP

Build only:

Idea

↓

BRD/PRD

↓

REQ-ID

↓

Approval

↓

Technical Design Pack

↓

GitHub

Plus:

- Product dashboard

- Requirement explorer

- Document viewer

- GitHub integration

- Approval workflow

- Traceability

This proves your core concept.

### Phase 2 — Engineering Automation

Add:

Design

↓

API

↓

Database

↓

Architecture

↓

Code Plan

↓

Code Generation

↓

PR

↓

CI/CD

Then add:

- Test generation

- Automated validation

- AI code review

- Security checks

- Requirement-to-code traceability

### Phase 3 — Autonomous SDLC Platform

Then move toward:

Idea

↓

AI Product Manager

↓

AI Architect

↓

AI Developer

↓

AI Tester

↓

AI Release Manager

with humans acting primarily at decision and approval gates.

At that point, the platform becomes much more than a document-generation system.

# 25. The most important architectural principle

I would summarize your platform as:

PRODUCT IDEA

│

▼

┌─────────────────┐

│ REQUIREMENT     │

│ SPINE           │

│                 │

│ REQ-001         │

│ REQ-002         │

│ REQ-003         │

└────────┬────────┘

│

┌───────────────┼────────────────┐

↓               ↓                ↓

BUSINESS         DESIGN          ENGINEERING

│               │                │

↓               ↓                ↓

PRD            Architecture       Code

BRD            Schema              Tests

APIs                CI/CD

UI                  Release

│               │                │

└───────────────┼────────────────┘

↓

TRACEABILITY GRAPH

│

↓

PRODUCTION

The REQ-ID graph + state machine + AI skill orchestration + GitHub integration should therefore be the foundation of your system.

The documents themselves are outputs of that system.