Phoneme SDLC Platform AI-Assisted Product Engineering Control Plane — Idea to Production

BUSINESS REQUIREMENTS DOCUMENT / PRODUCT REQUIREMENTS DOCUMENT

PHN-PSP-2026-01-BRDPRD

September 2026

Submitted by: Phoneme Solutions Pvt. Ltd.

Security Classification: Confidential

# Document Control

| Document Description | BRD/PRD for the Phoneme SDLC Platform — an AI-assisted Product Engineering Control Plane that manages a SaaS product from Idea through Production, with REQ-ID as the permanent business-to-engineering traceability spine. |
| --- | --- |
| Identification | PHN-PSP-2026-01-BRDPRD |
| Security Classification | Confidential |
| Location | github.com/myphoneme/phoneme_sdlc — docs/ |

# Authorization

|  | Name of the Person | Date |
| --- | --- | --- |
| Prepared by | Anuj | 2026-09-23 |
| Reviewed by |  |  |
| Approved by |  |  |

# Change Log

| Version | Date | Section | A/M/D | Description | Reviewed By |
| --- | --- | --- | --- | --- | --- |
| 1.0 | 2026-09-23 | Cover – Section 20 | A | Initial draft, restructured from the user-authored full system specification (Phoneme_Manual_BRD_PRD) and the Phoneme SDLC Blueprint into formal BRD/PRD form; issued in Phoneme corporate branding. | — |
| 2.0 | 2026-09-25 | Section 18 (new) | A | Added Section 18, Multi-Project Platform Standards & Shared Services, capturing decisions reached with the client: standard per-project repo/.sdlc layout, staging-server-to-GitHub (myphoneme) linkage, new-vs-existing project onboarding paths, change management as a standing lifecycle stage, the global Skills repository, platform-core shared services (AAA, Security, API Gateway) and their infra allocation, and the AI model routing policy (commercial models for critical generation, Ollama for non-critical NLU). | — |

# Client Sign Off

| Stakeholder Name | Role | Sign Off Date | Communication |
| --- | --- | --- | --- |
|  | Product Owner |  |  |
|  | Technical Reviewer |  |  |
|  | Security Reviewer |  |  |

Confidentiality Agreement

This document is copyrighted, and all rights are reserved. This document may not, in whole or in part, be copied, photocopied, reproduced, translated, or reduced to any electronic medium or machine-readable form without prior consent, in writing. This document is for internal use only and may, in whole or in part, be provided to anyone outside of the Company, including customers, clients, or prospects after taking an approval from an authorized representative.

# Table of Contents

1. Introduction

1.1 Purpose & Vision

1.2 Scope

1.3 References

1.4 Glossary

2. Overall Description

2.1 Product Objectives

2.2 Design Principles

2.3 Product Hierarchy

2.4 Product Lifecycle

2.5 Requirement Lifecycle

3. Proposed Solution — Design & Architecture

3.1 High-Level Architecture

3.2 Logical Platform Components

3.3 Core Domain Model

3.4 REQ-ID Specification

3.5 Design Artifact Standard

3.6 Standard Repository Structure

3.7 Traceability Model

4. Specific Requirements

4.1 Functional Requirements Summary

4.2 Requirement Object — Canonical Fields

4.3 Process Flow — End-to-End REQ Lifecycle

4.4 Technology

5. Data Architecture

5.1 Database Architecture

5.2 Key Database Relationships

5.3 Traceability Link Table

5.4 Artifact Metadata Standard

6. Workflow & AI Skill Architecture

6.1 Workflow Engine

6.2 Human Approval Model

6.3 Quality Gate Engine

6.4 AI Skill Framework

6.5 Context Assembly Engine & Context Pack

6.6 AI Validation Architecture

6.7 Development Task & GitHub Pull Request Convention

7. API Specification

7.1 Requirement 360 API

7.2 Change Impact API

8. Frontend Information Architecture & UI Studios

8.1 Application Structure

8.2 Product Dashboard

8.3 Requirement Studio

8.4 Document Studio

8.5 Architecture Studio

8.6 Development, Testing & Release UI

8.7 Requirement 360 — End State View

9. Architecture Decision Records & Change Management

9.1 Architecture Decision Records

9.2 Change Management Lifecycle

10. Security Architecture

10.1 Role-Based Access Control

10.2 Audit Trail

11. Non-Functional Requirements

11.1 Asynchronous Job Architecture

11.2 Notifications

11.3 AI Cost Management

11.4 Model Abstraction Layer

12. Acceptance Criteria — Definition of Done for MVP

12.1 Core Success Metrics

13. Implementation & Roadmap

13.1 MVP Boundary (Phase 1)

13.2 Phase 2 — Engineering Automation

13.3 Phase 3 — Autonomous SDLC Operations

13.4 Epic Breakdown

13.5 Recommended Sprint Sequence

13.6 Architectural Decisions to Freeze

14. Dependencies from Client Side

15. Key Risks

16. Conclusion

17. Road Ahead

18. Multi-Project Platform Standards & Shared Services

18.1 Standard Project Repository Layout

18.2 Staging Server ↔ GitHub Linkage

18.3 Onboarding Paths — New vs. Existing Projects

18.4 Change Management as a Standing Lifecycle Stage

18.5 Global Skills Repository

18.6 Platform-Core Shared Services

18.7 Infrastructure Allocation

18.8 AI Model Routing Policy

# 1. Introduction

## 1.1 Purpose & Vision

The Phoneme SDLC Platform is an AI-assisted Product Engineering Control Plane. It allows Phoneme Solutions to create and manage SaaS products through a controlled software development lifecycle, from a raw idea through structured business requirements, AI-generated BRD/PRD artifacts, permanent REQ-ID identifiers, reviewer approval and freeze, AI-generated technical design packs, and full traceability through architecture, APIs, data, UI, code, tests, releases and production.

The governing principle of the platform is:

REQ-ID is the immutable business-to-engineering traceability spine of the product.

The platform exists to replace ad hoc, document-scattered SDLC management across Phoneme's SaaS products with a single, governed, auditable system that both humans and AI Skills operate against — starting with Teamora HRMS as the first onboarded product.

## 1.2 Scope

In scope (full vision, delivered in three phases):

- Product creation — converting a raw idea into a structured product definition

- Requirement management — create, version, approve and freeze requirements under a permanent REQ-ID

- AI orchestration — execution of controlled AI Skills against governed, scoped context

- Design generation — consistent technical design artifacts (Technical Design, Data Schema, Process Flow, Microservices Architecture, UI/UX Dataflow, Test Design)

- Engineering orchestration — connecting requirements to development tasks and GitHub

- Quality management — automated and human quality gates

- Traceability — requirement → design → code → test → release relationships, maintained as a first-class graph

- Change management — automated identification of downstream impact of requirement changes

- Governance — approval, version and audit history

- A single web interface across the full lifecycle

Out of scope (v1):

- Payment/billing for the platform itself — this is an internal tool, not sold externally in v1

- Access for parties outside Phoneme Solutions

- Autonomous production deployment without a human release-approval gate (deferred to Phase 3)

## 1.3 References

- Phoneme_Manual_BRD_PRD — AI SaaS Product Engineering Platform, Full System Specification v0.1 (source content for this document)

- SDLC Mgmt – Blueprint.pdf — Phoneme SDLC Management Blueprint

- docs/phase-1-data-model.md — Phase 1 entity model and state machines (repository: myphoneme/phoneme_sdlc)

- db/schema.sql — Phase 1 PostgreSQL schema (validated against a live Postgres 16 instance)

## 1.4 Glossary

| Term | Definition |
| --- | --- |
| REQ-ID | The immutable, human-readable identifier for a requirement (e.g. AUTH-001). Never reused; the spine every downstream artifact traces back to. |
| BRD/PRD | Business/Product Requirements Document — the structured output of Idea Discovery, expressed as a set of REQ-IDs. |
| Technical Design Pack | The six standard design artifacts generated per module once its requirements freeze: Technical Design Document, Data Schema, Process/Sequence Flow, Microservices Architecture, UI/UX Dataflow, Test Design. |
| Freeze | The terminal, immutable state of a requirement or artifact version once all required approvals are recorded. |
| Quality Gate | A machine-evaluable rule set (e.g. requirement coverage, API defined, schema defined) that blocks a lifecycle transition until satisfied. |
| Context Pack | A scoped bundle of product/module/requirement/service/ADR context assembled for a single AI Skill execution, in place of full-repository context. |
| AI Skill | A versioned, governed capability (Skill ID, inputs, outputs, preconditions, context sources, model policy, validation rules, required approval). |
| SDLC Orchestrator / Workflow Engine | The control mechanism that owns lifecycle transitions, preconditions, task generation, Skill invocation and quality gates; AI Skills never bypass it. |
| Traceability Graph | The first-class graph of relationships (e.g. TDD IMPLEMENTS REQUIREMENT, TEST TESTS REQUIREMENT) that powers Requirement 360 and change-impact analysis. |
| Stale artifact | A previously approved design artifact invalidated by a change to its parent requirement's text; must be regenerated and re-approved before freeze. |

# 2. Overall Description

## 2.1 Product Objectives

| Objective | Description |
| --- | --- |
| Product creation | Convert a raw product idea into a structured product definition |
| Requirement management | Create, version, approve and freeze requirements |
| AI orchestration | Execute controlled AI Skills against governed context |
| Design generation | Generate consistent technical design artifacts |
| Engineering orchestration | Connect requirements to development tasks and GitHub |
| Quality management | Apply automated and human quality gates |
| Traceability | Maintain requirement → design → code → test → release relationships |
| Change management | Identify downstream impact of requirement changes |
| Governance | Maintain approval, version and audit history |
| Single interface | Provide one web interface across the full lifecycle |

## 2.2 Design Principles

### 2.2.1 Requirement-first

No downstream artifact is considered authoritative unless it can be traced back to one or more approved requirements.

### 2.2.2 State-driven

The system advances through explicit states rather than arbitrary button actions.

### 2.2.3 Human-controlled

AI may generate, analyze, validate and recommend. Human users retain authority at defined approval gates.

### 2.2.4 Git-backed

Documents and source code are versioned in GitHub.

### 2.2.5 AI is an execution layer

AI Skills do not independently control the lifecycle. The Workflow Engine controls when a Skill may execute.

### 2.2.6 Immutable history

Approved artifacts are versioned rather than silently overwritten.

### 2.2.7 Everything traceable

Every important object is attributable to Product, Module, Requirement, Version, User/Role, AI Skill, Git commit (where applicable), Approval and Timestamp.

## 2.3 Product Hierarchy

The canonical hierarchy is:

Organization

└── Product

└── Module

└── Requirement

└── Requirement Version

A product may contain many modules. A module may contain many requirements. A requirement may be related to multiple engineering objects.

## 2.4 Product Lifecycle

Idea → Discovery → Requirements → Design → Development → Testing → UAT → Release → Production → Maintenance → Retired.

## 2.5 Requirement Lifecycle

A requirement progresses Draft → AI-Validated → Under Review → (Changes Requested ↔ Under Review) → Approved → Frozen → (Superseded / Retired). A requirement may transition to Frozen only after all required approvals are complete.

# 3. Proposed Solution — Design & Architecture

## 3.1 High-Level Architecture

WEB APPLICATION (React / Next.js / TypeScript)

|

API / BACKEND LAYER

|          |            |

Requirement  Workflow    AI Skill Engine

Engine       Engine      → Context Assembly → LLM Provider

|          |            |

Traceability Engine

|          |            |

PostgreSQL   GitHub      Queue (Async Jobs)

System DB    Docs/Code

|

CI / CD

|          |

QA/Test    Deployment

## 3.2 Logical Platform Components

### 3.2.1 Web Application

Dashboards, forms, requirement management, document viewing, approval workflows, architecture views, traceability, development views, testing, releases, administration.

### 3.2.2 API Layer

REST/JSON APIs to the frontend and external integrations.

### 3.2.3 SDLC Orchestrator

Lifecycle transitions, workflow execution, preconditions, approval requirements, task generation, Skill invocation, quality gates.

### 3.2.4 Requirement Engine

Requirement creation, REQ-ID generation, versioning, acceptance criteria, dependencies, status, requirement validation.

### 3.2.5 AI Skill Engine

Skill definitions, Skill versions, model routing, context construction, execution, validation, outputs, AI audit trail.

### 3.2.6 Traceability Engine

Maintains relationships among Requirement, BRD, PRD, Design, API, Service, Data Entity, Screen, Code Task, PR, Test, Defect, Release, Deployment, Change Request.

### 3.2.7 GitHub Integration

Repository creation/linking, branches, commits, pull requests, review state, webhooks, document synchronization.

### 3.2.8 CI/CD Integration

Receives build, test and deployment status.

### 3.2.9 Audit Engine

Records all significant actions, immutably.

## 3.3 Core Domain Model

| Entity | Purpose |
| --- | --- |
| Organization | Tenant/business boundary |
| User / Role | Person accessing the system / permission model |
| Product / Module | SaaS product / functional area within it |
| Requirement / RequirementVersion | Business/functional requirement and its immutable version history |
| Artifact / ArtifactVersion | BRD, PRD, TDD, Schema, etc. and their immutable versions |
| TraceabilityLink | Relationship between two platform objects |
| WorkflowDefinition / Instance / Task | Lifecycle definition, a running instance, and a human/AI task within it |
| Skill / SkillVersion / SkillExecution | AI capability definition, its immutable version, and a historical execution record |
| APIContract / Service / DataEntity / Screen | API definition, microservice, database/domain entity, UI screen |
| DevelopmentTask / PullRequest | Coding task and its associated GitHub PR |
| TestCase / TestRun / Defect | Test definition, execution, and software defect |
| Release / Deployment | Product release and its environment deployment |
| ChangeRequest / Approval / AuditEvent / ArchitectureDecision | Requirement/product change; human approval; immutable audit event; ADR |

## 3.4 REQ-ID Specification

Recommended structure: <DOMAIN>-<SEQUENCE> — e.g. AUTH-001, USER-001, ATT-001, BILL-001, REPORT-001. The ID remains stable throughout the lifetime of the requirement; version changes are represented separately (AUTH-001 v1.0, v1.1, v2.0). The system never reuses an old REQ-ID.

### Example requirement object

{

"req_id": "AUTH-001",

"product_id": "PROD-001",

"module_id": "MOD-AUTH",

"title": "User Login",

"type": "FUNCTIONAL",

"priority": "HIGH",

"status": "FROZEN",

"current_version": "1.0",

"owner_id": "USR-001",

"description": "User shall be able to log into the application.",

"acceptance_criteria": [

"Valid credentials allow authentication",

"Invalid credentials are rejected",

"Locked accounts cannot authenticate"

]

}

## 3.5 Design Artifact Standard

Every module contains six standard design artifacts, each declaring the REQ-IDs it covers:

- 01 — Technical Design Document

- 02 — Data Schema

- 03 — Process / Sequence Flow

- 04 — Microservices Architecture

- 05 — UI/UX Dataflow

- 06 — Test Design

## 3.6 Standard Repository Structure

/product-name

00-product/           vision.md, roadmap.md, product-context.yaml

01-requirements/      brd.md, prd.md, requirements.yaml, traceability.yaml

02-design/<module>/   technical-design.md, data-schema.md, process-flow.md,

microservices.md, ui-dataflow.md, test-design.md

03-api/               openapi.yaml

04-data/               schema

05-code/               06-tests/   07-infrastructure/   08-deployment/

09-decisions/          ADR-001.md

.platform/             product.yaml, workflow.yaml, traceability.yaml

## 3.7 Traceability Model

The platform supports relationships such as: BRD/PRD DERIVED_FROM Requirement; TDD/API/Service IMPLEMENTS Requirement; Screen SUPPORTS Requirement; Test TESTS Requirement; Release CONTAINS Requirement; Change Request AFFECTS Requirement.

AUTH-001

├─ PRD-023           ├─ TDD-AUTH-001      ├─ API-LOGIN

├─ SERVICE-AUTH      ├─ SCREEN-LOGIN      ├─ TEST-AUTH-001-01/02

└─ DEV-284 → PR-284 → RELEASE-1.0

# 4. Specific Requirements

## 4.1 Functional Requirements Summary

Functional requirements are expressed and governed as REQ-IDs, not as narrative prose in this document — every requirement lives in the platform's Requirement Engine with its own acceptance criteria, dependencies, and approval history. The tables below summarize the requirement areas this specification defines; the authoritative content is the live REQ-ID register once the platform is operational.

| Area | Representative Requirements |
| --- | --- |
| Portfolio & Product | Create/list/update products and modules; organization-scoped access |
| Requirement Lifecycle | Create, version, submit for review, approve, freeze, supersede, retire a requirement |
| Idea Discovery | AI-assisted clarification of a raw idea into a question list, then a BRD/PRD draft |
| Requirement Dependency Graph | Declare and validate dependencies between requirements; reject circular or dangling dependencies |
| Requirement Version History | Every accepted edit creates a new immutable version with a change summary |
| Technical Design Generation | Generate the six standard design artifacts once a module's requirements freeze |
| Traceability & Requirement 360 | Single-screen view of every object linked to a REQ-ID, navigable up and down the graph |
| Change Management | Submit a change request, run automated impact analysis, route for re-approval |
| GitHub Integration | Repository linking, branch/PR/commit visibility, webhook-driven state sync |
| Quality Gates | Machine-evaluable readiness rules blocking a lifecycle transition until satisfied |

## 4.2 Requirement Object — Canonical Fields

- req_id (immutable)

- product_id, module_id

- title, description, type (FUNCTIONAL / NON_FUNCTIONAL), priority

- status, current_version, owner_id

- acceptance_criteria[]

## 4.3 Process Flow — End-to-End REQ Lifecycle

RAW IDEA → AI DISCOVERY → REQUIREMENT EXTRACTION → REQ-ID CREATED

→ BRD/PRD → AI VALIDATION → PRODUCT OWNER → REVIEWER → REQ-ID FROZEN

→ TECHNICAL DESIGN SKILL → [TDD, DATA SCHEMA, PROCESS FLOW,

MICROSERVICES, UI DATAFLOW, TEST DESIGN]

→ ARCHITECT REVIEW → DESIGN APPROVED → DEVELOPMENT TASK → GIT BRANCH

→ AI / HUMAN CODE → PULL REQUEST → CI [Build, Unit Test, Static

Analysis, Security, Integration] → CODE REVIEW → MERGE

→ QA → UAT → RELEASE APPROVAL → PRODUCTION → MONITORING

## 4.4 Technology

- Frontend: React / Next.js / TypeScript

- Backend: API layer over a Workflow Engine, Requirement Engine, AI Skill Engine and Traceability Engine

- Database: PostgreSQL as the transactional system of record

- Source & code: GitHub, integrated via webhooks (push, pull_request, pull_request_review, workflow_run, release, deployment, deployment_status)

- Async processing: queue-backed workers for AI jobs, document generation, large impact analysis and repository sync

- AI: a model-abstraction Gateway (no hard-coded provider); Skill definitions specify a model policy, not embedded credentials

# 5. Data Architecture

## 5.1 Database Architecture

PostgreSQL is the recommended transactional system of record. Core tables:

organizations, users, roles, user_roles

products, modules

requirements, requirement_versions, requirement_dependencies

artifacts, artifact_versions

traceability_links

workflow_definitions, workflow_instances, workflow_tasks, workflow_transitions

skills, skill_versions, skill_executions, skill_artifacts

services, api_contracts, data_entities, screens, architecture_decisions

development_tasks, pull_requests

test_cases, test_runs, defects

releases, deployments

change_requests, change_impacts

approvals, quality_gates, audit_events

## 5.2 Key Database Relationships

products → modules → requirements → requirement_versions

→ traceability_links

→ development_tasks

→ test_cases

→ change_impacts

products → workflow_instances → workflow_tasks

skills → skill_versions → skill_executions

## 5.3 Traceability Link Table

Logical schema: id, product_id, source_type, source_id, target_type, target_id, relationship_type, created_by, created_at. Example: source_type=REQUIREMENT, source_id=AUTH-001, target_type=TEST_CASE, target_id=AUTH-001-T01, relationship_type=TESTS.

## 5.4 Artifact Metadata Standard

artifact_id: ART-00124

artifact_type: TECHNICAL_DESIGN

product_id: PROD-001

module_id: MOD-AUTH

requirements: [AUTH-001, AUTH-002]

generated_by: { skill: technical-design-generator, skill_version: 1.3 }

status: DRAFT

created_at: 2026-09-23T12:30:00Z

github: { repository: company/product-auth,

path: 02-design/authentication/technical-design.md, commit: 93ab2c }

# 6. Workflow & AI Skill Architecture

## 6.1 Workflow Engine

The Workflow Engine is the central control mechanism. A workflow consists of a Trigger, Preconditions, Tasks, State transitions, Approval rules, Quality gates and Outputs.

### Example: Technical Design Generation workflow

{

"workflow_id": "WF-DESIGN-001",

"name": "Technical Design Generation",

"trigger": { "event": "PRD_FROZEN" },

"steps": [

{ "id": "STEP-01", "type": "AI_SKILL", "skill": "technical-design-generator" },

{ "id": "STEP-02", "type": "VALIDATION", "validator": "design-consistency-validator" },

{ "id": "STEP-03", "type": "HUMAN_APPROVAL", "role": "ARCHITECT" },

{ "id": "STEP-04", "type": "STATE_CHANGE", "new_state": "DESIGN_APPROVED" }

]

}

Preconditions are verified before a step runs — e.g. Generate Technical Design must verify PRD status = FROZEN, requirement status = APPROVED/FROZEN, module exists, required context is available, and no blocking change request exists. If any condition fails, the workflow state becomes BLOCKED and the UI explains why.

## 6.2 Human Approval Model

Approval is an explicit, versioned object. Changing an approved artifact creates a new version and requires re-approval.

{

"approval_id": "APR-00123", "artifact_id": "PRD-001", "role": "PRODUCT_OWNER",

"status": "APPROVED", "approved_by": "USR-001",

"approved_at": "2026-09-23T14:30:00Z", "version": "1.0"

}

## 6.3 Quality Gate Engine

A Quality Gate is a machine-evaluable rule set, e.g. GATE-DESIGN-001 ‘Design Readiness’ requiring REQ_COVERAGE ≥ 100%, API_DEFINED, DATA_SCHEMA_DEFINED and ARCHITECTURE_DEFINED. A single failing rule blocks the transition (OVERALL = BLOCKED) even when the remaining rules pass.

## 6.4 AI Skill Framework

An AI Skill is a versioned, governed capability defined by: Skill ID, Purpose, Inputs, Outputs, Preconditions, Context sources, Prompt/template, Model policy, Validation rules, Human approval requirement, Permissions, Version.

### Example Skill contract

{

"skill_id": "SKILL-TECH-DESIGN", "name": "Technical Design Generator", "version": "1.3",

"input_schema": ["approved_requirements","prd","architecture_standards","existing_services","existing_apis"],

"output_schema": ["technical_design","data_schema","process_flow","microservices","ui_dataflow","test_design"],

"preconditions": ["PRD == FROZEN"],

"approval": { "required": true, "role": "ARCHITECT" }

}

Every execution creates a persistent record (Input Context Snapshot, Skill Version, Model, Prompt Version, Execution ID, Output, Validation, Human Review, Final Artifact) — required for reproducibility and audit.

## 6.5 Context Assembly Engine & Context Pack

The Context Engine determines which information is relevant to a requested Skill — it must not blindly pass the entire repository. Example: generating an Attendance design retrieves Product Context, Attendance Requirements, related Authentication Requirements, existing Attendance APIs, the existing User Service, the existing Data Model, relevant ADRs, Security Standards and Organization Architecture Standards.

{

"context_pack_id": "CTX-00931", "product": "Employee Attendance SaaS", "module": "Attendance",

"requirements": ["ATT-001","ATT-002","ATT-003"],

"existing_services": ["AUTH-SVC","USER-SVC"],

"existing_apis": ["POST /auth/login"], "existing_entities": ["USER"],

"architecture_decisions": ["ADR-003"]

}

## 6.6 AI Validation Architecture

Generated output is never trusted directly. Execution path: AI Generation → Schema Validation → Requirement Coverage → Consistency Validation → Dependency Validation → Policy/Security Validation → Human Review.

## 6.7 Development Task & GitHub Pull Request Convention

Each development task references at least one requirement, e.g. DEV-284 ‘Implement Login API’ (requirements: [AUTH-001], service: AUTH-SVC, branch: feature/AUTH-001-login). Recommended PR title format: ‘[AUTH-001] Implement Login API’, body listing Requirements / Design / Tests / Change Type — this dramatically improves machine traceability.

# 7. API Specification

The backend exposes REST/JSON endpoints under /api/v1. Representative surface:

### Product

POST /products

GET /products

GET /products/{productId}

PATCH /products/{productId}

### Requirements

POST /products/{productId}/requirements

GET  /products/{productId}/requirements

GET  /requirements/{reqId}

POST /requirements/{reqId}/versions

POST /requirements/{reqId}/submit-review

POST /requirements/{reqId}/approve

POST /requirements/{reqId}/freeze

### Artifacts, Traceability, Skills, Workflow, Change Requests

GET  /artifacts/{artifactId}                         GET  /requirements/{reqId}/artifacts

POST /artifacts/{artifactId}/approve

GET  /requirements/{reqId}/traceability               GET  /products/{productId}/traceability

GET  /traceability/impact/{objectType}/{objectId}

GET  /skills                                          GET  /skills/{skillId}

POST /skills/{skillId}/execute                        GET  /skill-executions/{executionId}

GET  /workflows                                       GET  /workflows/{workflowId}

POST /workflows/{workflowId}/start                    POST /workflow-tasks/{taskId}/complete

POST /change-requests                                 GET  /change-requests/{id}

POST /change-requests/{id}/impact-analysis             POST /change-requests/{id}/approve

## 7.1 Requirement 360 API

A single endpoint simplifies frontend implementation: GET /requirements/{reqId}/360, returning requirement, versions, documents, design, apis, services, data_entities, screens, development_tasks, pull_requests, test_cases, defects, releases, deployments, dependencies and approvals — this powers the Requirement 360 screen.

## 7.2 Change Impact API

POST /change-requests/{id}/impact-analysis returns requirements_impacted, artifacts_impacted, apis_impacted, services_impacted, data_entities_impacted, screens_impacted, tests_impacted, releases_impacted and an overall risk_level.

Example: when AUTH-001 changes, the Traceability Engine traverses PRD, TDD, API, Service, Data, UI, Code, Tests and Release, and produces a report such as: 12 artifacts impacted, 2 services impacted, 1 API contract impacted, 1 database entity impacted, 8 tests impacted, 1 active release impacted.

# 8. Frontend Information Architecture & UI Studios

## 8.1 Application Structure

APP

├─ Portfolio (Product List)

└─ Product Workspace

Dashboard, Discovery, Requirements, Documents, Architecture, APIs,

Data, UI/UX, Development, Testing, Releases, Traceability, Changes, Governance

## 8.2 Product Dashboard

Shows lifecycle progress (Idea/Requirements complete, Design/Development/Testing/UAT/Release percentages), requirement health (total, approved, frozen, missing acceptance criteria, blocked), design health (TDD/API/Data/UI/Test coverage percentages), and current actions (approvals pending, quality gate failures, architecture inconsistencies).

## 8.3 Requirement Studio

Main table columns: REQ-ID, Title, Module, Priority, Status, Design, Code, Test. Clicking a row opens Requirement 360.

## 8.4 Document Studio

Per module, shows each of the six design artifacts with its status (Draft / Review / Approved) and available actions: View, Compare Versions, Generate, Regenerate, Submit for Review, Approve, Freeze. Regeneration always creates a new version rather than overwriting an approved artifact.

## 8.5 Architecture Studio

Allows browsing Services, APIs, Databases, Queues, Events, External systems and Dependencies. Selecting an object shows its linked REQ-IDs, APIs, database and GitHub repository.

## 8.6 Development, Testing & Release UI

Development board: Planned → In Development → Code Review → CI → Merged, with each card showing REQ-ID, Task, Developer, PR, Build, Test. Testing UI is requirement-centric, listing each test case's status per REQ-ID for immediate identification of incomplete requirements. A Release object records Release ID, Version, Product, included requirements and PRs, test summary, defects, approvals, deployment plan and rollback plan, moving through Planned → Building → QA → UAT → Approval → Deploying → Deployed → Monitoring (with Failed/Rollback branches from Deploying).

## 8.7 Requirement 360 — End State View

The Requirement 360 screen is the single most important traceability surface in the platform — it renders a requirement's complete Business (BRD/PRD/Acceptance), Design (TDD/Schema/Architecture/UI/API), Engineering (Task/PR/Commit), Test (Unit/Integration/UAT), Release and Production status, plus its change history, with navigation to any parent or child object.

# 9. Architecture Decision Records & Change Management

## 9.1 Architecture Decision Records

ADRs are first-class objects (Title, Status, Reason, Consequences) that AI Skills may consume as context. Example: ADR-003 ‘Authentication service owns session management’ (Status: Accepted) — consequence: all services must validate tokens through the shared identity model.

## 9.2 Change Management Lifecycle

Draft → Submitted → Impact Analysis → Review → Approved → Implementation → Testing → Released.

# 10. Security Architecture

- SSO / OIDC

- RBAC

- MFA

- Tenant Isolation

- Encryption at Rest

- Encryption in Transit

- Secrets Manager

- Audit Logging

- Least Privilege

- GitHub App Authentication

AI execution operates with scoped permissions. An AI coding Skill must never automatically receive: production credentials, database admin credentials, cloud root access, or organization-wide GitHub write access.

## 10.1 Role-Based Access Control

Initial roles: Platform Admin, Product Owner, Business Analyst, Architect, Developer, QA, Security Reviewer, Release Manager, Viewer. Permissions are computed from Resource + Action + Product + Lifecycle Stage.

## 10.2 Audit Trail

Every important state transition generates an immutable event, e.g.:

{

"event": "REQUIREMENT_FROZEN", "entity_type": "REQUIREMENT", "entity_id": "AUTH-001",

"user_id": "USR-001", "previous_state": "APPROVED", "new_state": "FROZEN",

"timestamp": "2026-09-23T13:42:00Z"

}

# 11. Non-Functional Requirements

| Category | Requirement |
| --- | --- |
| Performance | Standard UI API < 500ms p95; Dashboard API < 1s p95; Traceability query < 2s p95. AI operations are asynchronous and must never block normal frontend requests. |
| Availability | 99.9% initial target |
| Scalability | Design supports 100+ products, 10,000+ requirements, 100,000+ traceability links and millions of audit events without architectural redesign |
| Security | SSO/OIDC, RBAC, MFA, tenant isolation, encryption at rest and in transit, secrets manager, least privilege, scoped AI execution |
| Observability | Application, Workflow, AI, GitHub Integration, Queue and Infrastructure metrics; AI-specific metrics include Skill execution time, token usage, validation failure rate, human rejection rate, regeneration rate and cost per artifact |
| Compliance | Immutable audit trail for all significant state transitions |

## 11.1 Asynchronous Job Architecture

AI jobs, document generation, large impact analysis and repository synchronization run through a queue: Frontend → POST /skill-executions → Backend → Queue → Worker → AI Skill → Result → Database → WebSocket/Notification → Frontend. The UI reflects generation progress (e.g. ‘Preparing context…’, ‘Generating design…’, ‘Validating…’).

## 11.2 Notifications

Channels: in-app, email, Slack/Teams (later). Events: approval requested/completed, AI generation completed, quality gate failed, PR opened, build failed, UAT ready, release approval requested, production deployment complete, change request impact identified.

## 11.3 AI Cost Management

Every Skill Execution captures estimated cost (tokens, model, execution time). Per-product dashboards surface total executions, token usage, estimated cost, and the highest-cost Skills (e.g. Technical Design, Code Generation, Test Generation) — important once the platform handles many products.

## 11.4 Model Abstraction Layer

The platform is never hard-coded to one AI provider. An AI Gateway fronts multiple Model Providers; Skill definitions specify a model_policy (preferred/fallback model, max_context) rather than embedding provider credentials directly.

# 12. Acceptance Criteria — Definition of Done for MVP

The MVP is not considered complete until this scenario works end-to-end:

"Create a SaaS application for employee attendance."

→ AI Discovery asks questions → User answers

→ System generates PRD → System generates 30+ REQ-IDs

→ Product Owner reviews → Reviewer approves → PRD becomes FROZEN

→ System generates technical design (every artifact references REQ-IDs)

→ Architecture validation executes → Artifacts committed to GitHub

→ Requirement 360 displays complete relationships

That end-to-end run is the platform's first major product milestone.

## 12.1 Core Success Metrics

| Metric | Target / How Measured |
| --- | --- |
| Time: Idea → Approved PRD | Tracked per product; target set after Phase 1 baseline |
| Time: PRD → Approved Design | Tracked per product; target set after Phase 1 baseline |
| Requirement / design / code / test coverage | Percentage of requirements with complete downstream artifacts |
| AI regeneration rate / human rejection rate | Percentage of AI-generated artifacts regenerated or rejected before approval |
| Quality gate failures | Count per release cycle |
| Change impact accuracy | Validated against actual downstream changes post-release |
| AI cost per product | Aggregated from skill_executions |
| Release cycle time | Time from Release: Planned to Deployed |

The single most important metric initially is the percentage of production artifacts that are fully traceable to approved REQ-IDs.

# 13. Implementation & Roadmap

## 13.1 MVP Boundary (Phase 1)

- 1. Product creation

- 2. Idea discovery

- 3. Requirement generation

- 4. REQ-ID management

- 5. BRD/PRD generation

- 6. Review and approval

- 7. Document versioning

- 8. Technical design generation

- 9. GitHub integration

- 10. Requirement traceability

- 11. Requirement 360

- 12. Basic quality gates

- 13. Audit log

The initial release does not require autonomous production deployment.

## 13.2 Phase 2 — Engineering Automation

- AI development

- Git branch creation

- Pull Request generation

- CI integration

- Test generation

- Automated code validation

- Architecture consistency validation

- Change impact analysis

- Release management

## 13.3 Phase 3 — Autonomous SDLC Operations

- AI Product Manager

- AI Business Analyst

- AI Architect

- AI Developer

- AI QA

- AI Security Reviewer

- AI Release Manager

- Autonomous remediation

- Cross-product knowledge

- Engineering analytics

- Predictive quality analytics

## 13.4 Epic Breakdown

| Epic | Scope |
| --- | --- |
| E01 Identity & RBAC | SSO, users, roles, permissions |
| E02 Product Management | Product/module/workspace |
| E03 Discovery | Idea intake and AI clarification |
| E04 Requirements | REQ-ID, versions, approval |
| E05 Document Engine | BRD/PRD and artifact management |
| E06 AI Skill Engine | Skill framework and executions |
| E07 Context Engine | Context assembly |
| E08 Workflow Engine | State machines and tasks |
| E09 Traceability | Graph and Requirement 360 |
| E10 Architecture | Services, APIs, schema, diagrams |
| E11 GitHub | Repository/branch/PR/webhooks |
| E12 Development | Tasks and engineering board |
| E13 Testing | Test generation and results |
| E14 Quality Gates | Automated governance |
| E15 Release | Release/UAT/deployment |
| E16 Change Management | Impact analysis |
| E17 Audit | Audit/event system |
| E18 Analytics | Product/AI/engineering metrics |

## 13.5 Recommended Sprint Sequence

### Sprint Group 1 — Foundation

Identity, Organization, Product, Module, Database, API framework, Frontend shell

### Sprint Group 2 — Requirement Spine

Idea, Discovery, Requirements, REQ-ID, Versions, Approval, Freeze

### Sprint Group 3 — Documents

BRD, PRD, Artifact model, Git synchronization, Document viewer

### Sprint Group 4 — AI

Skill model, Skill execution, Context Engine, AI validation, Execution history

### Sprint Group 5 — Technical Design

TDD, Schema, Process Flow, Microservices, UI Dataflow, Test Design

### Sprint Group 6 — Traceability

Traceability graph, Requirement 360, Impact analysis

### Sprint Group 7 — Engineering

Tasks, Git branches, PRs, CI status

### Sprint Group 8 — Testing/Release

Test cases, Test execution, Quality gates, UAT, Release

## 13.6 Architectural Decisions to Freeze

Before implementation proceeds, five principles are recommended for freeze:

- 1. PostgreSQL is the system-of-record for lifecycle metadata.

- 2. GitHub is the version-controlled source for documents and code.

- 3. REQ-ID is permanent and must propagate through every lifecycle artifact.

- 4. AI Skills cannot bypass workflow states or approval gates.

- 5. Traceability is a first-class graph, not a report generated at the end.

Once these five decisions are fixed, the rest of the system can evolve without destroying the core model.

# 14. Dependencies from Client Side

- Confirmation of Teamora HRMS as the Phase 1 pilot product and access to its existing requirement/design content for migration planning

- GitHub organization access (myphoneme) for repository creation, webhook configuration and PR conventions

- Nomination of named individuals for Product Owner, Technical Reviewer and Security Reviewer roles for sign-off

- Decision on the AI model provider(s) to register behind the Model Abstraction Layer

- Staging/production infrastructure allocation for the PostgreSQL system of record and the async job queue

# 15. Key Risks

| Risk | Mitigation |
| --- | --- |
| AI-generated artifacts accepted without adequate human review | Mandatory approval gates at every freeze point; AI Validation layer runs schema/coverage/consistency/dependency/policy checks before any human review |
| Traceability graph drifts from GitHub reality | GitHub remains the system of record for documents/code; platform DB is treated as a fast-query index, reconciled via webhooks |
| Scope creep beyond the frozen MVP boundary | Phase 1/2/3 boundary explicitly frozen in Section 13; new scope routed through Change Management |
| AI cost growth as usage scales across products | Per-skill, per-product cost tracking and model-policy fallback tiers from day one |
| Requirement changes silently invalidating approved design | Stale-artifact state machine forces explicit Regenerate → Review → Accept before re-freeze |

# 16. Conclusion

This document restructures the full system specification authored for the Phoneme SDLC Platform into formal BRD/PRD form, aligned to Phoneme's corporate documentation standard. It establishes REQ-ID as the platform's permanent traceability spine, defines the domain model, workflow and AI Skill architecture, API surface, UI structure, security posture, non-functional targets and a three-phase delivery roadmap anchored on a concrete MVP definition of done. Subject to sign-off in Section ‘Client Sign Off’, Phase 1 implementation proceeds against the sprint sequence in Section 13.5, beginning with the already-validated Phase 1 data model (docs/phase-1-data-model.md, db/schema.sql) in the myphoneme/phoneme_sdlc repository.

# 17. Road Ahead

Following Phase 1 general availability with Teamora HRMS as the pilot product, Phase 2 (Engineering Automation) and Phase 3 (Autonomous SDLC Operations) proceed per Sections 13.2 and 13.3, expanding the platform from a requirements-and-traceability control plane into a fully AI-assisted, human-gated engineering system spanning every Phoneme SaaS product.

# 18. Multi-Project Platform Standards & Shared Services

Section 18 formalizes the scope decision, taken during platform review, that the Phoneme SDLC Platform is not built for a single product: it is a standard that every Phoneme project — new and existing — is onboarded onto. This section freezes the repository standard, the staging-to-GitHub linkage, the two onboarding paths, change management as a standing lifecycle stage, the global Skills repository, and the platform-core shared services (AAA, Security, API Gateway) that every project consumes rather than rebuilds. The Phoneme SDLC Platform project itself is the Phase 1 pilot of this standard.

## 18.1 Standard Project Repository Layout

Every project repository under the myphoneme GitHub organization follows one fixed layout so that tooling, Skills and the platform's own scanners can operate on any project without project-specific configuration:

docs/

00-discovery/            Discovery chat transcript, research notes, brand/theme decisions

01-requirements/         BRD/PRD by module, REQ-ID indexed

02-technical-design/     Per module: data schema, process flow, microservices, UI/UX dataflow

03-change-requests/      One record per CR, referencing the REQ-ID(s) it impacts

src/                       Application source (framework per project)

.sdlc/

project.json             Product name, product code, staging URL, GitHub remote, status

req-index.json           REQ-ID -> document -> status map

docs/ and .sdlc/ are committed into the same repository as src/, so document regeneration is a git commit like any code change, and document state is always reviewable in the same pull request as the code it governs.

## 18.2 Staging Server ↔ GitHub Linkage

The Phoneme staging server is the environment where the SDLC Platform runs and where each project's working copy is checked out and built; the myphoneme GitHub organization remains the version-controlled source of truth for both documents and code. The platform reads and writes docs/ and .sdlc/ against the local checkout on staging, then commits and pushes to the project's GitHub remote — GitHub, not the platform's database, is authoritative for document and code history. The platform's own PostgreSQL store (Section 5) is a fast-query index over this GitHub state, reconciled the same way traceability is reconciled in Section 15.

Open decision, carried forward for the Technical Design phase: whether platform-driven document regeneration commits directly to the project's default branch or opens a branch and pull request for human review before merge. The latter is recommended wherever a regeneration touches an Approved or Frozen requirement, consistent with the approval-gate principle already frozen in Section 13.6.

## 18.3 Onboarding Paths — New vs. Existing Projects

The platform supports two distinct onboarding paths, not one wizard with a variant flag, because the starting material is fundamentally different:

| Path | Starting point | Flow |
| --- | --- | --- |
| New Project | A product concept with no existing code | Idea-to-BRD/PRD Wizard (Discovery Chat → User Flow → Generating BRD/PRD → BRD/PRD Manager) as already specified in Sections 3–8, ending in an Approved BRD/PRD and a fresh repository scaffolded to the Section 18.1 layout. |
| Existing Project | A GitHub repository with code already in production | Scan the repository, propose a module breakdown from the code and any existing documentation, mint REQ-IDs retroactively against that breakdown, then draft BRD/PRD content from the scan for human review and approval — bringing a legacy project onto the same REQ-ID spine without requiring it to be rebuilt. |

The Existing Project path is a new capability to be scoped and built (Section 13, Phase 2); it is called out here so the repository standard and REQ-ID model in Sections 3–5 are designed to be equally valid whether a document is authored forward from an idea or reconstructed backward from shipped code.

## 18.4 Change Management as a Standing Lifecycle Stage

Change management generalizes the Regenerate-from-Comments mechanic already built into the BRD/PRD Manager (Section 8): a Change Request references one or more REQ-IDs, the platform evaluates impact — which downstream documents (Technical Design sub-documents, dependent requirements) become stale as a result — and the affected artifacts either regenerate automatically or are flagged for manual regeneration, using the same diff → reviewer comment → Accept & commit / Discard flow already proven for reviewer-driven revisions. The automatic-regenerate-vs-flag-for-manual-regeneration choice is left open per artifact criticality and is expected to follow the same Draft/Approved/Frozen gating already frozen for requirements in Section 4.

Because a Change Request is structurally the same trigger as a reviewer comment — both produce a revision proposal that must be reviewed and explicitly accepted before it becomes the artifact of record — no new state machine is required; Section 18 scopes Change Requests as a second entry point into the existing Requirement/Artifact lifecycle in Sections 4–5.

## 18.5 Global Skills Repository

A dedicated, versioned repository (phoneme-sdlc-skills) holds every AI Skill definition (Section 6) as pure template and logic, with no project-specific content, referenced by every project rather than copied into it. The initial skill set: BRD/PRD generation; Technical Design generation, covering the five sub-documents — data schema, process flow, microservices, UI/UX dataflow, and the parent Technical Design document itself; and SOP generation — deployment runbook, incident response, and developer onboarding, plus the change-management SOP introduced by Section 18.4.

Every document a Skill produces records the Skill name and version that produced it. This lets the platform detect a document as stale for either of two independent reasons: the requirement it derives from changed (Section 4), or the Skill itself was revised and the document should be regenerated against the newer template — the same distinction Section 13.6 already frozen for the data model is extended here to the Skills layer.

## 18.6 Platform-Core Shared Services

Three concerns are common to every Phoneme project and are built once, in a dedicated platform-core repository with its own BRD/PRD and REQ-IDs, rather than inside each project:

| Service | Responsibility | Deployment model |
| --- | --- | --- |
| AAA | Central OAuth2/OIDC identity and authentication/authorization service; every project registers as a client against it rather than implementing its own login. | Dedicated instance (own server), also distributed as a client library each project deploys locally to talk to it — see Section 18.7. |
| Security | Centralized audit logging, secrets management and rate-limit policy shared across projects. | Shared library/package; each project deploys its own copy against the shared runtime contract, consistent with the client's general standard for shared code (Section 18.7). |
| API Gateway | Single ingress that validates tokens, enforces rate limits and routes requests to the correct project backend; the only public-facing instance in the eventual network topology (Section 18.7). | Dedicated instance (own server). |

The New Project Wizard's module-breakdown step (Section 3) recognizes authentication, security and gateway concerns during discovery and links the resulting requirement to platform-core's published contract instead of drafting them as new project-specific modules — keeping every project's own BRD/PRD scoped to what is actually unique to that product. Each project's .sdlc/project.json (Section 18.1) records which platform-core version it integrates against, so a platform-core upgrade can be tracked as a change-impact event per Section 18.4.

## 18.7 Infrastructure Allocation

The pilot runs on three existing staging-environment instances, allocated as follows, with two further instances to be provisioned for the dedicated AAA and API Gateway services:

| Instance | Role | Allocation |
| --- | --- | --- |
| DB Server | PostgreSQL + Redis, shared across projects | One dedicated database and a least-privilege role per project; a reserved Redis index per project; network access restricted to the Staging server (and, once provisioned, the AAA/API Gateway instances) only. |
| Staging server | FastAPI + React-Vite application host | One process/container per project rather than a single shared FastAPI process; a standardized deploy step pulls docs/, .sdlc/ and src/ from the project's GitHub repository; a common Vite build pipeline; per-project .env for runtime configuration, with commercial-model API keys and other credentials held in the Security service's secrets store rather than in any .env committed to a repository. |
| AI server | Ollama inference for non-critical NLU (Section 18.8) | Serves the discovery-chat NLU and the custom-name/availability check; the live web-search behaviour already observed behind its OpenAI-compatible endpoint (Section 18.8) is treated as a platform capability to confirm and document during Technical Design, not re-built. |
| AAA instance (new) | Central identity service | Lean, dedicated instance; own PostgreSQL schema on the existing DB Server rather than a fourth database instance; same internal network as Staging and DB. |
| API Gateway instance (new) | Public ingress | Lean, dedicated instance; the only instance exposed outside the internal network once the topology below is in place; same internal network as Staging, DB and AAA for east-west traffic. |

Target network topology: the API Gateway is the sole public-facing instance; DB, Staging, AI and AAA remain internal-only, reachable only from the Gateway and from one another over the internal network. Credential rotation on the instances above is called out separately in Section 10 as a pre-production gate, not a Section 18 infrastructure decision.

## 18.8 AI Model Routing Policy

AI usage across the platform is routed by feature criticality rather than a single model for everything, so that accuracy-sensitive generation is never traded off against inference cost. This table is the reviewed decision; the Model Abstraction Layer already specified in Section 6 implements it as a per-feature dispatch rule, not the other way around.

| Feature | Criticality | Model tier |
| --- | --- | --- |
| BRD/PRD requirement drafting and generation | Critical — accuracy-sensitive, becomes the requirement of record | Commercial (Claude Sonnet / Gemini / Astra*) |
| Technical Design generation (all five sub-documents) | Critical | Commercial (Claude Sonnet / Gemini / Astra*) |
| Regenerate-from-comments revisions (Section 8) | Critical — rewrites an already-reviewed artifact | Commercial (Claude Sonnet / Gemini / Astra*) |
| Module-breakdown drafting that freezes scope | Critical | Commercial (Claude Sonnet / Gemini / Astra*) |
| Competitive-research summarization (Section 3 research card) | Critical — informs brand/naming decisions | Commercial (Claude Sonnet / Gemini / Astra*) |
| Discovery-chat intent parsing and question sequencing | Non-critical — conversational NLU | Ollama (AI server, local) |
| Custom brand-name availability check | Non-critical — NLU / lookup | Ollama (AI server, local) |

* "Astra" refers to a commercial model endpoint the client has identified for critical-tier routing; the specific provider is to be confirmed and recorded here before Section 18.8 is treated as final. Commercial-model API keys are a Security-service secret (Section 18.6), never a project-level .env value. The AI server's existing endpoint (http://10.100.60.121:8000/v1/chat/completions, OpenAI-compatible, model tag gemma4:e4b) continues to serve the Ollama tier exactly as validated in Section 6.